Project Sprint Planning Notes

Team: SEPT\_Group6\_Tue1830

Sprint: 0

Date: 08/08/2021

Attended:

Scrum Master: Yutai Tong

Product Owner: Reza

Development team:

Front-end Programmer Bohan Cheng

Back-end Programmer Ningthouba Nahakpam

Database Handler Zhihao Zhong

Tester Ci Song

1. Goal

*Have a complete plan to accomplish the whole project with appropriate Sprint running. Have a basic overview on how to design the front-end code or back-end code for the entire project. Have a general analysis on the requirements of the project. Preparations job including filling the related documentations, product backlog, sprint backlog and so on.*

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

*The items with the high priority should be taken to the sprint 1 backlog. In the first sprint, the significant thing for us to do is to generate the basic structure for the project, completing fundamental functionalities which makes the website can run as what we want.*

*What will the potentially shippable product look like in the end? What features will it have in its working form?*

1. Estimation in story points

*Stories are basically concentrating on the users. So we have to assume what a user surfing to such website would like to do. In the case for our project, users are always willing to search for the books they want or publish a book they possess, most of the user stories are focusing on such topics. Furthermore, website running related problems should also be taken into considerations.*