Sprint Planning Notes

Team: 6

Sprint: 1

Date: 08/14/2021

Attended:

Scrum Master: Yutai Tong

Product Owner: Bohan Cheng

Development team:

Ningthouba Nahakpam

Zico Z

Ci Song

1. Goal
2. *Select user stories based on user needs to breakdown and prioritize the stories.*
3. *Estimate time for each task and assign tasks to each team member*
4. *Develop features planned in sprint based on priority*
5. *Develop testing requirements and unify the use of software*
6. *Consider possible contingencies (impact on development schedule)*
7. Duration of the sprint

*4 weeks*

1. What is the team’s vision for this sprint?

*Hope to be able to make a specific prototype of the website, registration, login interface, the user's main interface, as well as the construction of the database.*

*Includes some basic book search functions, as well as the ability to add and delete books.*

*The page can be ugly, but it needs to be usable, and the user interaction logic is fine*

*This is the first sprint, and everyone on the team wants everything to go well and work well together*

1. Estimation in story points
2. User login page

Story point: 2

1. User Sign-up page

Story point: 2

1. Editing profile information

Story point: 4

1. Deleting/Editing a user’s account

Story point: 5

1. Reset password

Story point: 3

1. Searching for items Page

Story point: 4

1. Blocking user’s account

Story point: 2

1. Approve application of register as a shop owner

Story point: 2

1. Contacting admins on the login page

Story point: 2

1. Creating my own online book shop

Story point: 4

1. Publishing a book in a shop

Story point: 3

1. Removing a book in a shop

Story point: 3

1. Viewing list of a shops

Story point: 4