Sprint Planning Notes

Team: 6

Sprint: 1

Date: 09/18/2021

Attended:

Scrum Master: Yutai Tong

Product Owner: Bohan Cheng

Development team:

Ningthouba Nahakpam

Zhihao Zhong

Ci Song

1. Goal

In this sprint we want to implement the following functions:

1. *User login and registration interface*
2. *Reset the user password*
3. *Edit the user's personal information*
4. *Administrators can delete, add and block user’s accounts*
5. *Users can search for books*
6. *Users can sign up to become bookstore owners*
7. *Users can publish and remove books from their stores*
8. *Administrators can view a list of all stores*
9. *Develop features planned in sprint-based on priority*
10. Status overview

*We got a lot done in this sprint, we met and picked out the features to be done in this sprint, and we split up the user stories. First of all, we completed the design and code implementation of the basic framework of the web page and successfully connected it with the database. This then implements the most important functions of the sprint: user registration and login functions. After that, we updated the database to manage users with different identities. Then we designed and optimized the interactive logic and interface of the web page, and completed the basic development of the function. Users can contact the administrator on the login screen or reset their passwords. Then we developed the homepage of the site, which is not very beautiful but can use basic functions such as searching books. After that, we developed a user's page, where users can edit their personal information or delete their accounts. Finally, due to the limitation of time and the insufficiency of the development team, we have not completed the implementation of all functions* of the administrator account and the functions of adding and deleting books for the bookstore owner.

1. Development statement

**Completed**

* *User login Page*
* *User Sign-up Page*
* *Contacting admins on the login page*
* *Public User can reset password*
* *Blocking User’s account*
* *Editing profile information*
* *Deleting users’ account*
* *Searching for items Page (Book)*

**Uncompleted**

* *Creating my own online book shop*
* *Approve application of register as a shop owner*
* *Publishing a book in a shop*
* *Removing a book in a shop*
* *Viewing list of shop*

1. CI testing screenshot